
UCPure.Net.LY  
01/01/2019 00:00:00 AM

Proposal for

Libya Vision 2020 – 2030



[I. Summary 3](#_Toc52873031)

[II. Introduction 4](#_Toc52873032)

[III. Needs/Problems 5](#_Toc52873033)

[IV. Goals/Objectives 5](#_Toc52873034)

[V. Procedures/Scope of Work 5](#_Toc52873035)

[VI. Timetable 6](#_Toc52873036)

[VII. Budget 8](#_Toc52873037)

[VIII. Key Personnel 9](#_Toc52873038)

[IX. Evaluation 9](#_Toc52873039)

[X. Endorsements 9](#_Toc52873040)

[XI. Next Steps 9](#_Toc52873041)

[XII. Appendix 10](#_Toc52873042)

# Summary

This section should include information for those readers who will not read the entire document but who will need a summary of the proposal. Although this section appears first in the document, it is usually written last.

The summary should remain on a separate page and not exceed one page.

The summary should contain the following elements:

* Brief identification and purpose of your organization
* The purpose and anticipated end result of this proposal
* The type and amount of support requested
* The total anticipated budget
* Other information you deem pertinent

# Introduction

**Tawergha City Rebuilding Foundation** (aka**, TCRF**)

A Board of (30) Trustees was formed out at a high level of responsibility, the Trustees manages the ownership and works according to the Libyan laws and legislation in force and take into account applying domestic and international standards. The Board of Trustees already adopted the establishment of an Information and Decision-Making Support Center (aka, IDMSc).

An initiative to hold a workshop on March 14th, 2018 presented by the Conservatives Association for Environment Protection in collaboration with the University of Tripoli to draft an environmental assessment plan for post-conflict areas towards the completion of the master plan (2018 – 2030) by taking into account the results of the survey of the current.

Work is underway to provide a [package](file:///D:\Board%20of%20Directors\دليل%20الإجراءات%20القياسية%20-%20المجلد%20الأول%20الوثائق%20التأسيسية.docx) for defining relationships through the code of conduct, bylaws and internal operational regulations; and work on setting up the IDMSc in parallel. Then, configuring the relation-network between the TCRF – Technical Office and the responsible administrative authority, as well as the municipality of Tawergha.

The Board of Directors characterize and identify enter-relations and configure the network connections between all those responsible to ensure the implementation of the grant to serve the society and achieve its objectives.

**TCRF objectives**

* Sketching a strategic plan for the reconstruction of Tawergha that stands on the requirements for the maintenance and development of infrastructure of Tawergha.
* Coordinating with stakeholders to identify reconstruction projects and priorities.
* Mobilizing energies and efforts of various stakeholders at all levels to contribute to the success of the reconstruction.
* Creating job opportunities in all economic sectors for professionals, technicians and workers.
* Follow up the implementation of these projects directly.
* The contribution to providing an environment for bringing up community generation abilities to participate in the rebuilding and development.
* Develop personal and professional skills and capacities of young people and graduates.

# Needs/Problems

• Length of time needs/problems have existed

The most important capital a society can have is human capital. Assessing the quantity and quality of this capital at small area, regional and national levels is an essential component of modern government.

Aside from the answer to the question “How many are we?” there is also a need to provide an answer to “Who are we?” in terms of age, sex, education, occupation, economic activity and other crucial characteristics, as well as to “Where do we live?” in terms of housing, access to water, availability of essential facilities, and access to the Internet. The answers to these questions provide a numerical profile of a nation which is the sine qua non of evidence-based decision-making at all levels, and is indispensable for monitoring universally recognized and internationally adopted Millennium Development Goals.

The basic feature of the census is to generate statistics on small areas and small population groups with no/minimum sampling errors.

* Whether problem has ever been addressed before, and what the outcome was
* Impact of problem to target population

The population and housing census play an essential role in public administration. The census also plays an essential role in all elements of the national statistical system, including the economic and social components.

* Impact of problem to surrounding populations

The census results are used as a benchmark for research and analysis. Identify the needs or problems to be addressed. Include the target population and any statistical information that you may have. Ideas for information to include here are:

# Goals/Objectives

The Census has four strategic goals:

(1) An Accurate and Complete Census,

(2) Embraced and Valued Results,

(3) An Efficient Census, and

(4) A Well-Managed Census.

# Procedures/Scope of Work

Census cannot be carried out merely by national statistical offices alone, rather, conducting a census should be seen as a national task involving all stakeholders.

Thus, governmental departments, nongovernmental organizations and the private sector end-users should be consulted (in all stages) to ensure the legitimacy and need for conducting the census and, at the same time, to improve the advocacy for sufficient funding.

**Preparatory work**

* + Legal basis for a census
  + Financial basis for a census
  + Budget and cost control
  + Census calendar
  + Administrative organization
  + Census communication activities: user consultations, census publicity and promotion of census products
  + Plans for the quality assurance and improvement programme
  + Mapping
  + Small-area identification
  + Living quarters and household listing
  + Tabulation programme and database design
  + Questionnaire preparation
  + Census tests
  + Plan of enumeration
  + Plans for data processing
  + Plans for census outputs and dissemination
  + Staff recruitment and training
  + Avoiding gender biases and biases affecting data on minority populations

| **CHAPTER** | **DESCRIPTION** | **MILE STONE** | **RESPONSIBLE** | **TARGET** |
| --- | --- | --- | --- | --- |
| **First** | Supervision, Funding and Beneficiaries |  | National Statistic Administration | Public & Private |
| **1** | 1 | Identify Supervision Authorities (Administrative, Field, Scientific & Legally) | Legalization & Executive Authorities |
| 2 | Funding Plan Structure | Chamber of Commerce |
| 3 | Data Access Matrix | Tax Department |
| **Second** | Preparations & Resources Management |  | Census Committee | Public (Recruitment and Ad Plan) |
| **2** | 1 | Census Committee Initiative Formation | Academic Society |
| 2 | Project Lunching | Approved Sponsors |
| 3 | Census National Congress | CSO's , Public & Private |
| **Third** | Post, Telecommunications & Transportation |  | Post Company | Public & Private Companies |
| **3** | 1 | National Postal Code (ZIP Code) | Estates Registration Authority |
| 2 | Yellow Pages | Post Company |
| 3 | Addresses, Roads & Maps | Surveying Authority |
| **Fourth** | Budget (Fund, Assets & Human Resources) |  | National Statistic Administration | National Statistic Administration |
| **4** | 1 | Recruitment Plan & Teams Base Offices | CSO’s, Public & Private |
| 2 | ISO Compliancy, Data Storage and Process Tools | Census Committee |
| 3 | National Documentation & Information Centre Restructure | Census Committee |
| **Fifth** | Data Definition, Description & Indexing |  | Census Committee | Meetings & Workshops |
| **5** | 1 | National Security Number | Scientific Congress |
| 2 | National Addressing System | Local Councils |
| 3 | Log Book | Internet User Interface Application |
| **Sixth** | The Data Structure, Entry (Coding & Encrypting) |  | Census Committee | Scientific Research |
| **6** | 1 | Smart-NSN Database (Project Core) | Analysis, Design & Programming Teams |
| 2 | Head Count Plan | Project Manager |
| 3 | Data collecting (Kick off & deadline dates) | Public (Head Count) FP + DNA |
| **Seventh** | Conclusions |  | Project Manager | Project Completion Report |
| **7** | 1 | Initial Results | Online Source |
| 2 | Final Results | 5% Error Tolerance Milestone |

# Timetable

| **CH** | **Task Description** | **Jan-19** | **Feb-19** | **Mar-19** | **Apr-19** | **May-19** | **Jun-19** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. **Supervision, Funding and Beneficiaries** | |  |  |  |  |  |  |
| 1 | Identify Supervision Authorities |  |  |  |  |  |  |
| 2 | Funding Plan Structure |  |  |  |  |  |  |
| 3 | Data Access Matrix |  |  |  |  |  |  |
| 1. **Preparations & Resources Management** | |  |  |  |  |  |  |
| 1 | Census Committee Initiative Formation |  |  |  |  |  |  |
| 2 | Project Lunching |  |  |  |  |  |  |
| 3 | Census National Congress |  |  |  |  |  |  |
| 1. **Post, Telecommunications & Transportation** | |  |  |  |  |  |  |
| 1 | National Postal Code (ZIP Code) |  |  |  |  |  |  |
| 2 | Yellow Pages |  |  |  |  |  |  |
| 3 | Addresses, Roads & Maps |  |  |  |  |  |  |
| 1. **Budget (Fund, Assets & Human Resources)** | |  |  |  |  |  |  |
| 1 | Recruitment Plan & Teams Base Offices |  |  |  |  |  |  |
| 2 | ISO Compliancy, Data Storage and Process Tools |  |  |  |  |  |  |
| 3 | National Documentation & Information Centre |  |  |  |  |  |  |
| 1. **Data Definition, Description & Indexing** | |  |  |  |  |  |  |
| 1 | National Security Number |  |  |  |  |  |  |
| 2 | National Addressing System |  |  |  |  |  |  |
| 3 | Log Book |  |  |  |  |  |  |
| 1. **The Data Structure, Entry (Coding & Encrypting)** | |  |  |  |  |  |  |
| 1 | Smart-NSN Database (Project Core) |  |  |  |  |  |  |
| 2 | Head Count Plan |  |  |  |  |  |  |
| 3 | Data collecting (Kick off & deadline dates) |  |  |  |  |  |  |
| 1. **Conclusions** | |  |  |  |  |  |  |
| 1 | Initial Results |  |  |  |  |  |  |
| 2 | Final Results |  |  |  |  |  |  |

|  |  |  |
| --- | --- | --- |
|  | Description of Work | Start and End Dates |
| Phase One |  |  |
| Phase Two |  |  |
| Phase Three |  |  |

# Budget

State the proposed costs and budget of the project. Also include information on how you intend to manage the budget.

Assumptions about resources allocated to this project

Payroll (5000+ person) 6 months approx. 30 000 000.000

Equipment approx. 21 000 000.000

Locations (Every major City use existing suitable assets)

Support & outside services 4 000 000.000

Manufacturing Publicity 6 000 000.000

**T O T A L (***ONLY FIFTY-ONE MILLON LIBYAN DINARS***) 51 000 000.000**

|  |  |  |
| --- | --- | --- |
|  | Description of Work | Anticipated Costs |
| Phase One |  |  |
| Phase Two |  |  |
| Phase Three |  |  |
|  | Total | $ 0.00 |

# Key Personnel

List the key personnel who will be responsible for completion of the project, as well as other personnel involved in the project.

# Evaluation

Discuss how progress will be evaluated throughout and at the end of the project.

# Endorsements

Provide the names and addresses of individuals and companies who support and endorse the project.

# Next Steps

Specify the actions required of the readers of this document.

* Next Step 1
* Next Step 2
* Next Step 3

# Appendix

Provide supporting material for your proposal here.